GROUP ASSIGNMENT – MEETING MINUTES

| Module Name | CSCK542 Databases and Information Systems |
| --- | --- |
| Assignment Name | Database Connection Assignment |
| Assignment Due Date | Monday, 20 July 2026 |
| Team Name | Group B |

| Full Name | Role / Tasks |
| --- | --- |
| Brentin Govender | Project Manager |
| Dramane Bako | Software Engineer |
| Dooshina Oolun | Database Designer / Engineer |
| Erwin Ewing | Not assigned yet |
| Edon Kelmendi | Not assigned yet |

| 1. Meeting info |  |  |  |
| --- | --- | --- | --- |
| Date of Meeting (or reporting deadline) | Sunday, 5 July 2026 | Time [UK] (or reporting deadline e.g. 23:55) | 2pm GMT |
| Location (VLE, Teams Chat for asynchronous) | Microsoft Teams Meeting | Minutes prepared by | Dooshina Oolun |

2. Meeting Objective (task completion, challenges, future tasks)

- Initiate contact with team members - Understand the assignment requirements and ensure everyone is on the same page - Define the roles expectations and assign them - Lay out tasks for each role to reach the completion of this project - Set a clear timeline for project completion - Discuss immediate steps to take for each role and set small deadline to complete them.

| 3. Attendance (or reporting progress from team members within 24h window before deadline) |  |
| --- | --- |
| Full Name | Present (reported) / Not present (did not report) / Sent apologies |
| Brentin Govender | Present |
| Dramane Bako | Present |
| Dooshina Oolun | Present |
| Erwin Ewing | Not present (did not report) |
| Edon Kelmendi | Not present (did not report) |

| 4. Agenda and Notes, Decisions, Issues |  |  |
| --- | --- | --- |
| Topic | Owner | Notes |
| Initiate contact with team members and set a clear timeline for project completion | Brentin Govender | Reviewed the requirements together with the team and discussed the team expectation and proposed a timeline for each task in the project and proposed a placeholder role for missing teammates and how to proceed. |
| Understand the assignment requirements and ensure everyone is on the same page | Dramane Bako | Reviewed the requirements together with the team and agreed with the timeline and roles Proposed to work as Software Developer in the project. |
| Define the roles expectations and assign them, lay out tasks and immediate steps | Dooshina Oolun | Reviewed the requirements together with the team and discussed immediate steps to take for each role and set small deadline to complete them during the week. Discussed the timeline and expectations for each role. |

| 5. Action Items |  |  |
| --- | --- | --- |
| Action | Owner | Due Date |
| Set up a repository on git and create an outline for the report | Brentin Govender | 08/07/2026 |
| Create wireframes for the application’s interface | Dramane Bako | 08/07/2026 |
| Create an ERD for the design for the database | Dooshina Oolun | 08/07/2026 |
| Reply to team messages and engage in the project | Erwin Ewing & Edon Kelmendi | 08/07/2026 |

| 6. Next Meeting (or reporting deadline) |  |  |  |
| --- | --- | --- | --- |
| Date (DD/MM/YY) | 08/07/2026 | Time [UK] (HH:MM) | 4pm GMT |
| Location | Microsoft Teams Meeting |  |  |
| Objective | Review the Database Design, Report outline and Interface wireframes and discuss next steps. |  |  |