GROUP ASSIGNMENT – MEETING MINUTES

| Module Name | CSCK542 Databases and Information Systems |
| --- | --- |
| Assignment Name | Database Connection Assignment |
| Assignment Due Date | Monday, 20 July 2026 |
| Team Name | Group B |

| Full Name | Role / Tasks |
| --- | --- |
| Brentin Govender | Project Manager |
| Dramane Bako | Software Engineer |
| Dooshina Oolun | Database Designer / Engineer |
| Erwin Ewing | Tester |
| Edon Kelmendi | Not assigned yet |

| 1. Meeting info |  |  |  |
| --- | --- | --- | --- |
| Date of Meeting (or reporting deadline) | Wednesday, 8 July 2026 | Time [UK] (or reporting deadline e.g. 23:55) | 4pm GMT |
| Location (VLE, Teams Chat for asynchronous) | Microsoft Teams Meeting | Minutes prepared by | Brentin Govender |

2. Meeting Objective (task completion, challenges, future tasks)

• Review the updated user-interface wireframes and proposed database queries. • Review the entity-relationship diagram (ERD) and agree the database structure. • Assign the outstanding tester role and confirm access to team resources. • Agree the integration approach for the front end, SQLite database and query functions. • Confirm immediate deliverables, deadlines and the next meeting.

| 3. Attendance (or reporting progress from team members within 24h window before deadline) |  |
| --- | --- |
| Full Name | Present (reported) / Not present (did not report) / Sent apologies |
| Brentin Govender | Present |
| Dramane Bako | Present |
| Dooshina Oolun | Present |
| Erwin Ewing | Present (joined late and sent apologies) |
| Edon Kelmendi | Present (joined late and sent apologies) |

| 4. Agenda and Notes, Decisions, Issues |  |  |
| --- | --- | --- |
| Topic | Owner | Notes |
| Review UI wireframes and database queries | Dramane Bako | The updated wireframes were approved in principle. The team agreed to prioritise six core predefined queries, with queries 7-10 remaining optional if time permits. Course and lecturer filters may be used where appropriate, and adding new records will be retained as an additional feature rather than a core requirement. |
| Agree front-end and database integration | Dooshina Oolun / Dramane Bako/ Edon Kelmendi | SQLite will connect the Python interface to the database. Dramane will create placeholder functions for each selected query so that Dooshina can insert the corresponding SQLite logic when the front end and back end are merged. |
| Review ERD and database design | Dooshina Oolun/ Edon Kelmendi | The ERD separates repeating or multi-valued information, such as grades, qualifications, funding and publications, into related tables. The team agreed that this supports primary-key and foreign-key relationships and database normalisation. Brentin will explain this design rationale in the report. |
| Assign tester role and confirm project coordination | Brentin Govender / Erwin Ewing | Erwin accepted the tester role and will prepare test cases for the interface and database once the integrated program is available. Brentin will add Erwin to GitHub after receiving his username. The team also agreed to notify the lecturer if Edon remains non-participatory. |

| 5. Action Items |  |  |
| --- | --- | --- |
| Action | Owner | Due Date |
| Review the ERD and provide any final comments or amendments | Brentin Govender / Team | 10/07/2026 |
| Build the main database tables from the approved ERD | Dooshina Oolun | 10/07/2026 |
| Develop the front end using the six core queries and add placeholder query functions | Dramane Bako | 14/07/2026 |
| Add Erwin to the GitHub repository after receiving his username | Brentin Govender | 09/07/2026 |
| Review project resources and begin preparing interface and database test cases | Erwin Ewing | 14/07/2026 |
| Continue drafting the report and include the database-normalisation rationale | Brentin Govender | 14/07/2026 |

| 6. Next Meeting (or reporting deadline) |  |  |  |
| --- | --- | --- | --- |
| Date (DD/MM/YY) | 14/07/2026 | Time [UK] (HH:MM) | 5pm GMT |
| Location | Microsoft Teams Meeting |  |  |
| Objective | Review progress on the report, front end and database; confirm integration arrangements; and agree the testing and final-submission plan. |  |  |