GROUP ASSIGNMENT – MEETING MINUTES

| Module Name | CSCK542 Databases and Information Systems |
| --- | --- |
| Assignment Name | Database Connection Assignment |
| Assignment Due Date | Monday, 20 July 2026 |
| Team Name | Group B |

| Full Name | Role / Tasks |
| --- | --- |
| Brentin Govender | Project Manager |
| Dramane Bako | Software Engineer |
| Dooshina Oolun | Database Designer / Engineer |
| Erwin Ewing | Tester |
| Edon Kelmendi | Software Integration Engineer |

| 1. Meeting info |  |  |  |
| --- | --- | --- | --- |
| Date of Meeting (or reporting deadline) | Tuesday, 14 July 2026 | Time [UK] (or reporting deadline e.g. 23:55) | 5pm GMT |
| Location (VLE, Teams Chat for asynchronous) | Microsoft Teams Meeting | Minutes prepared by | Brentin Govender |

2. Meeting Objective (task completion, challenges, future tasks)

• Review progress against the action items agreed during Meeting 2. • Confirm completion of the front end, database structure and ERD updates. • Agree how the front end and SQLite database will be integrated. • Confirm testing, report and evidence requirements for the final submission. • Set final deadlines for integration, testing, the report and demonstration video.

| 3. Attendance (or reporting progress from team members within 24h window before deadline) |  |
| --- | --- |
| Full Name | Present (reported) / Not present (did not report) / Sent apologies |
| Brentin Govender | Present |
| Dramane Bako | Present |
| Dooshina Oolun | Present |
| Erwin Ewing | Present |
| Edon Kelmendi | Sent apologies |

| 4. Agenda and Notes, Decisions, Issues |  |  |
| --- | --- | --- |
| Topic | Owner | Notes |
| Review front-end development | Dramane Bako | The front end was confirmed as substantially complete and was demonstrated to the team. It includes the dashboard, pages for the main database entities, a query builder and report export functionality. The interface currently uses sample data held in separate functions, which will be replaced with SQLite database calls during integration. |
| Review database and query development | Dooshina Oolun | The database tables, primary keys and foreign keys had been created and committed to GitHub. Sample SQL queries were also prepared and documented. The remaining database task was to populate the tables with dummy data before handing the completed database to Edon for integration. |
| Agree integration approach | Dramane Bako / Dooshina Oolun / Edon Kelmendi | Edon will merge the front end and back end. Dramane will explain the front-end functions and sample-data structure, while Dooshina will provide the completed SQLite database. The team agreed that clear communication was required so the existing functions could be replaced with database-driven functions. |
| Confirm testing and report evidence | Erwin Ewing / Brentin Govender | Erwin agreed to create and upload test cases. The final report will include a concise testing section and screenshots showing that the tests were run successfully. Brentin will draft the report and add final application screenshots after integration, rather than using screenshots based on temporary sample data. |
| Set final project timeline | Brentin Govender | The team agreed to complete the database by 15 July, integration by 16 July, and the report by 17 July. The demonstration video would be prepared over the weekend, with the team reviewing the completed submission before the assignment deadline. |

| 5. Action Items |  |  |
| --- | --- | --- |
| Action | Owner | Due Date |
| Complete population of the SQLite database with dummy data and notify Edon | Dooshina Oolun | 15/07/2026 |
| Explain the front-end functions and integration requirements to Edon | Dramane Bako | 15/07/2026 |
| Merge the front end and SQLite database into the integrated application | Edon Kelmendi | 16/07/2026 |
| Create and upload test cases for the integrated application | Erwin Ewing | 17/07/2026 |
| Draft the report and prepare placeholders for final screenshots and test evidence | Brentin Govender | 17/07/2026 |
| Review the integrated application and communicate any issues through WhatsApp | All team members | 18/07/2026 |

| 6. Next Meeting (or reporting deadline) |  |  |  |
| --- | --- | --- | --- |
| Date (DD/MM/YY) | 18/07/2026 | Time [UK] (HH:MM) | 8am GMT |
| Location | Microsoft Teams Meeting |  |  |
| Objective | Review the integrated application, test results and draft report; confirm any remaining work and agree the final video and submission arrangements. |  |  |